CMPG213

Project Scope

Group 6:

50344226 – Kutloano Sabalele

50763679 – Lindokuhle Kweta

45662878 – Ruan Venter

55810608 – Reinhardt van der Walt

55807593 – Sibane Ndhlela

55985866 – Wihandré Singleton

50536192 – Zizipho Zingelwa

Client: Nkanyezi Tours

Table of Contents:

1.	Background: (Introduction)	3

2.	Problem statement:	3

3.	Project budget:	4

4.	Scope definition:	4

5.	Project goals:	5

5.1.	Improving Processes:	5

5.2.	Improving Knowledge:	5

5.3.	Improving Communication:	5

6.	Opportunities to improve:	6

7.	Project schedule:	7

8.	Budget:	8

9.	Internal resources:	8

10.	Conclusion:	8

List of Tables:

Table 1: Project Schedule	7

Table 2: Project Budget	8

# Background: (Introduction)

Nkanyezi Tours (Lighting your path to adventure) is a franchised travel agency operating across South Africa. The company offers comprehensive travel solutions to local and international private and corporate clients:

- Booking accommodation with their nation-wide, inhouse accommodation.

- Managing transport – coordination of flights, car rentals, and bus shuttles.

- Managing of clients’ trip expenses and itineraries tailored to their preferred leisure activities.

For centuries, stars guided travellers across Africa’s landscapes. Nkanyezi Tours carries that same spirit of guidance and discovery. Nkanyezi Travel requires a new system to embody their brand suiting operational requirements.

# Problem statement:

The agency expended rapidly after extended their services to international clients. Travel agents are overwhelmed with telephonic inquiries, bookings, and customer service demands, leading to inefficiencies and delays.

- Management lacks timely facts for decision-making due to slow, manual reporting and heavy employee workloads.

- Administrative processes are disorganized with notes in personal notebooks as the leading contributing factor.

- Customers are dissatisfied with slow response times, harming the agency’s reputation.

# Project budget:

- Project budget: R2,000,000.00

- The System Analysts, Designers, and Builders are all students with limited prior enterprise-level system design experience.

- The project must be fully developed, tested, and implemented by 30 September 2026.

# Scope definition:

The system must have the following functionality:

- Maintain system users and access

- Maintain attractions

- Maintain accommodation

- Maintain transport

- Manage trip expenses

- Manage itineraries

- Export data

- Generate reports

# Project goals:

# Improving Processes:

- Reduce time spent on compiling reports by automating reporting.

- Track progress in client inquiries by logging trips on the system instead of making notes in notebooks.

## Improving Knowledge:

- Create reports to identify seasonal trends, tourism hotspots, and frequently used car rentals.

- Create reports to analyze revenue generated, profit, loss, and average money spent per client.

- Create reports to highlight employee performance and operational inefficiencies to improve.

## Improving Communication:

- Improve agent response times to customers by creating reports to highlight employee performance and operational inefficiencies, providing management with a platform to give agents targets.

- Take pressure off agents by creating a client portal to view, select and submit all accommodation and transports options, and leisure activities with costs included, which will notify the agent on the system.

- Provide international clients with a currency conversion calculator.

# Opportunities to improve:

- Develop a module to indicate the stock location of car rentals to identify where there are surpluses or shortages of rentals.

  - Reason: Some cars are used more often and others due to convenience of their location.

  - Benefit: Ensures cars don’t overrun their kilometer warranties prematurely by distributing vehicles proportionally.

- Develop a module to manage car rental maintenance schedules.

  - Reason: Service records are not fully compliant to safety compliance standards.

  - Benefit: Safety audit records are accessible on the system.

- Develop functionality for all trip itineraries to be exported to PDF documents.

  - Reason: Some rural regions have limited to no internet connection.

  - Benefit: Clients can download and save their itineraries offline which are accessible at any time.

# Project schedule:

Table 1: Project Schedule

| Phase | Description | Proposed Date |
| --- | --- | --- |
| Scope definition | Scope definition documented in the project proposal. | 2026/03/02 |
| Problem analysis | Define existing problems, propose solutions, identify business opportunities, and establishing constraints. | 2026/03/02 |
| Requirements analysis | Business requirement statements | 2026/03/23 |
| Logical design | Specifications and the logical system modules | 2026/04/14 |
| Decision analysis | Candidate solution evaluation and selection in terms of technical, operational, economic, schedule, and risk feasibility. | 2026/05/04 |
| Physical design & integration | Design models, detail specifications, develop prototypes, and redesign business processes. | 2026/07/24 |
| Construction & testing | Develop the database, custom-built software, and user interfaces (Windows or Web). Create a thorough test plan. | 2026/08/14 |
| Installation | Conclude the project with delivery of a fully operational product, review document quality, and provide an operational manual. | 2026/09/30 |

# Budget:

Table 2: Project Budget

| Expense | Description | Calculation | Amount |
| --- | --- | --- | --- |
| Hardware | New computer used as a server to store database information. |  | R50,000.00 |
| Software | Visual Studio Professional license | R1,600.00 per month * 8 months | R12,800.00 |
| Software | Microsoft 365 Business Standard | R200.00 per month * 8 months | R1,600.00 |
| Salaries | Labor employed for the project’s development. | 192 per hour x 180 hours per month x 7 employees x 8 months | R1,935,360.00 |

# Internal resources:

The suggested internal resources for the project are:

- System Owner (Sponsor): Mr Vincent Govender.

The following system users are proposed and should be available for 15% of their time for 8 months:

- Travel agents Precious Moeketsi and Liam Du Preez

# Conclusion:

CMPG213’s Group 6 will light Nkanyezi Travel’s future pathway by developing and implementing an information system tailored to meet various operational requirements by 30 September 2026.